Internship Preliminary Project Plan

| Intern Name | TBD - intern to enter full legal/preferred name |
| --- | --- |
| Intern Email Contact | TBD - intern email |
| Intern Phone Number | TBD - intern phone |
| Date | June 16, 2026 |
| Project Name | Europa Radar False-Return Interpretation: From Off-Nadir Clutter to Dirty-Ice Confidence Modeling |
| Mentor Name | TBD - confirm with mentor |
| Mentor Email | TBD - mentor email |
| Mentor Phone Number | TBD - mentor phone |
| Co-Mentor | TBD / N/A if not assigned |
| Co- Mentor Email | TBD / N/A |
| Co-Mentor Phone Number | TBD / N/A |

Intern Schedule

Full-time interns are expected to work 40 hours/week on average. Part-time interns are expected to work 15-20 hours a week on average depending on the initial agreement listed in the offer letter. Students are required to set their active core working hours with their mentor. Please list the agreed upon working schedule below (e.g., 9 am-5 pm Monday-Friday).

| Active Core Hours | Proposed: 9:00 AM-5:00 PM Monday-Friday, with core mentor overlap 10:00 AM-3:00 PM Pacific Time. Final schedule to be confirmed with mentor. |
| --- | --- |

Project Objectives:

Please list the top three project objectives and provide a short description for each, such as the general tasks required, resources needed, the anticipated outcome (e.g., technical outcomes, educational benefits, etc.), and the objective deadline/timeline.

Objective 1:

| Objective | Reconstruct the original radar interpretation problem: is the candidate return subsurface structure or off-nadir surface clutter? |
| --- | --- |
| Tasks | Start with the first candidate-return question and define the geometry: a bright apparent subsurface feature could be a true reflector, but it could also be energy from off-nadir surface terrain mapped into depth. Run and document the independent clutter tests: synthetic/DEM cluttergram, flat-surface comparison, interferometric phase proxy, crossover consistency, blind-zone check, and bias-table geometry lookup. Use the early verdict work to explain why the initial case was classified as probable clutter while still preserving the one test that left subsurface detection physically possible. |
| Resources Required | REASON/radar background, config.yaml, reason_common.py, radar_clutter_test.py, flat_radar_compare.py, clutter/interferometry/crossover outputs, verdict_report.txt, generated heatmaps and CSVs. |
| Anticipated Outcome | A clear baseline problem statement and evidence chain showing how a simple-looking radar feature became a disciplined clutter-vs-subsurface interpretation problem. |
| Anticipated Challenges | Synthetic terrain is only a proxy, candidate-depth mapping depends on geometry and ice index assumptions, and a clutter diagnosis must not dismiss real subsurface detectability too quickly. |
| Deadline/Timeline | Weeks 1-2: reconstruct the first problem, reproduce the clutter evidence, and write the initial interpretation logic for mentor review. |
| Collaboration Groups | Mentor and radar/science reviewers for the first-problem framing, test selection, and interpretation language. |

Objective 2:

| Objective | Expand the first problem into a broader radar-physics model that connects motion, geometry, nadir/off-nadir viewing, and subsurface structure. |
| --- | --- |
| Tasks | Build from the first clutter question into parabolic/flyby motion, vertical motion, Doppler/PRF behavior, pulse-operation effects, and nadir vs off-nadir comparison charts. Develop workbook and Python outputs that keep the radar geometry, apparent-depth mapping, surface clutter, and subsurface-layer assumptions traceable across plots, CSVs, and Excel dashboards. Add subsurface scenarios so the problem is no longer only surface clutter: clean ice, salt-reference layers, briny lenses, mixed dirty thin layers, complex dirty ice, and clutter-plus-material ambiguity. |
| Resources Required | Python plotting scripts, parabolic-motion and nadir/off-nadir graph outputs, Doppler/PRF and pulse-operation charts, Europa ice subsurface workbook versions, generated CSVs, and mentor feedback. |
| Anticipated Outcome | An integrated modeling framework showing how the original candidate-return question grows into a coupled geometry, instrument, and subsurface-material interpretation problem. |
| Anticipated Challenges | The model grows quickly; units, formulas, assumptions, and chart labels must stay consistent while separating geometry effects from material/attenuation effects. |
| Deadline/Timeline | Weeks 3-6: complete model integration, validate formulas and plots, review dashboard/workbook outputs, and identify which assumptions dominate interpretation risk. |
| Collaboration Groups | Mentor, possible modeling peers, and anyone reviewing the workbook/dashboard logic or radar-physics assumptions. |

Objective 3:

| Objective | Turn the expanded problem into a confidence and communication layer for interpreting possible Europa ocean, internal-layer, and clutter returns. |
| --- | --- |
| Tasks | Paper-calibrate the dirty-ice model around REASON 9 MHz HF and 60 MHz VHF behavior, using sensitivity scenarios rather than claiming real Europa detections. Generate confidence scores, uncertainty ranges, cross-instrument evidence notes, and case studies for confident ocean returns, false/internal boundaries, rough-surface clutter, attenuation-hidden ocean cases, and shallow-feature-only cases. Package the final story so it shows the evolution: initial false-return/clutter question, expanded radar/subsurface model, and final decision aid for interpreting ambiguous radar echoes. |
| Resources Required | Paper-calibrated v2/v3 simulation outputs, confidence summaries, uncertainty ranges, cross-instrument evidence table, false-ocean case studies, material library, final workbook/dashboard, and presentation/report assets. |
| Anticipated Outcome | A final project package that explains not just the current confidence model, but how the work grew from a first radar anomaly question into a richer Europa radar interpretation framework. |
| Anticipated Challenges | Avoiding overclaiming, explaining confidence as a decision aid rather than a real-data probability, and being honest about missing full-wave modeling, raw mission data, and lab-constrained dirty-ice properties. |
| Deadline/Timeline | Weeks 7-final week: finalize v2/v3 outputs, polish the narrative and visuals, complete mentor revisions, and deliver the final report/presentation/dashboard package. |
| Collaboration Groups | Mentor/co-mentor for final science review; presentation audience or project stakeholders for clarity and usefulness feedback. |

Roles and Responsibilities

Defined roles and responsibilities provide clarity, alignment, and expectations for everyone working on this project. Defining these roles can make a positive impact on how the work is done and enables effective communication throughout the completion of the project. Please provide a brief description (use bullet points if preferred) for each role, cooperatively with your mentor.

| Intern Role | Research and modeling intern tracing a radar interpretation problem from an initial off-nadir clutter question into a broader dirty-ice confidence-modeling project. |
| --- | --- |
| Intern Responsibilities | Reconstruct the first problem, preserve the evidence chain, and document how each later model layer changes or expands the research question. Maintain traceable code, CSV, chart, and workbook outputs while keeping units, assumptions, and caveats consistent across the project. Run simulations, validate outputs, communicate uncertainty clearly, meet agreed core hours, and prepare final materials that show the project evolution. |
| Mentor Role | Help define the original problem statement and decide which later expansions belong in scope for the internship project. Review radar-physics assumptions, model caveats, interpretation language, and final deliverables so the work stays useful without overclaiming. |
| Co-Mentor Role | If assigned, provide technical/science review on clutter geometry, radar processing, dirty-ice assumptions, or final communication. If no co-mentor is assigned, mark N/A. |