Internship Preliminary Project Plan

| Intern Name | TBD - intern to enter full legal/preferred name |
| --- | --- |
| Intern Email Contact | TBD - intern email |
| Intern Phone Number | TBD - intern phone |
| Date | June 16, 2026 |
| Project Name | Europa Radar False-Return Modeling |
| Mentor Name | TBD - confirm with mentor |
| Mentor Email | TBD - mentor email |
| Mentor Phone Number | TBD - mentor phone |
| Co-Mentor | TBD / N/A if not assigned |
| Co- Mentor Email | TBD / N/A |
| Co-Mentor Phone Number | TBD / N/A |

Intern Schedule

Full-time interns are expected to work 40 hours/week on average. Part-time interns are expected to work 15-20 hours a week on average depending on the initial agreement listed in the offer letter. Students are required to set their active core working hours with their mentor. Please list the agreed upon working schedule below (e.g., 9 am-5 pm Monday-Friday).

| Active Core Hours | Proposed: 9 AM-5 PM Monday-Friday; final hours to confirm with mentor. |
| --- | --- |

Project Objectives:

Please list the top three project objectives and provide a short description for each, such as the general tasks required, resources needed, the anticipated outcome (e.g., technical outcomes, educational benefits, etc.), and the objective deadline/timeline.

Objective 1:

| Objective | Start with the first problem: is the radar return real subsurface structure or off-nadir clutter? |
| --- | --- |
| Tasks | Reproduce clutter, flat-surface, phase, crossover, and blind-zone checks; summarize the first verdict. |
| Resources Required | REASON/radar notes, config.yaml, clutter scripts, verdict outputs, CSVs, and heatmaps. |
| Anticipated Outcome | A clear baseline explaining why the first candidate return looked like probable clutter. |
| Anticipated Challenges | Synthetic terrain and simplified geometry may not capture every real radar effect. |
| Deadline/Timeline | Weeks 1-2. |
| Collaboration Groups | Mentor/radar reviewers. |

Objective 2:

| Objective | Expand the problem into a broader radar geometry and subsurface model. |
| --- | --- |
| Tasks | Connect motion, Doppler/PRF, nadir/off-nadir views, workbook logic, and clean/dirty ice scenarios. |
| Resources Required | Python plots, parabolic-motion outputs, workbook versions, subsurface simulations, and mentor feedback. |
| Anticipated Outcome | An integrated model showing how clutter, geometry, and material layers affect interpretation. |
| Anticipated Challenges | Keeping formulas, units, assumptions, and charts consistent as the model grows. |
| Deadline/Timeline | Weeks 3-6. |
| Collaboration Groups | Mentor and modeling reviewers. |

Objective 3:

| Objective | Finish with a short confidence layer and final project explanation. |
| --- | --- |
| Tasks | Use paper-calibrated dirty-ice runs, confidence scores, uncertainty ranges, and case studies; prepare final dashboard/report. |
| Resources Required | v2/v3 dirty-ice outputs, confidence summaries, case-study CSVs, workbook/dashboard, and final visuals. |
| Anticipated Outcome | A concise final story showing how the project grew from one radar anomaly to a larger interpretation framework. |
| Anticipated Challenges | Avoiding overclaims; this is a sensitivity model, not real Europa radar data. |
| Deadline/Timeline | Weeks 7-final week. |
| Collaboration Groups | Mentor/co-mentor and final presentation audience. |

Roles and Responsibilities

Defined roles and responsibilities provide clarity, alignment, and expectations for everyone working on this project. Defining these roles can make a positive impact on how the work is done and enables effective communication throughout the completion of the project. Please provide a brief description (use bullet points if preferred) for each role, cooperatively with your mentor.

| Intern Role | Research/modeling intern studying Europa radar false-return interpretation. |
| --- | --- |
| Intern Responsibilities | Rebuild the first problem, keep outputs traceable, run simulations, summarize uncertainty, and prepare final materials. |
| Mentor Role | Set scope, review assumptions, and guide final interpretation. |
| Co-Mentor Role | If assigned, review radar/modeling details; otherwise N/A. |